Total time to complete the project = 7 weeks

Goal is to complete this project within 5 weeks so that we can focus on other projects (if necessary) or integration (Bonus part). If we can also complete the intervention project within 5 weeks we can invest the remaining time to integrate both projects.

2D Pose estimation for parts picking:

1. Camera Calibration
2. Acquire Images
3. Pre-processing
4. Contour Detection
6. Pose Estimation
7. Co-ordinate Transformation
8. Integration
9. Testing

Week 1: Camera Calibration and Image Acquisition: (11/4 - 17/4)

- Calibrate the camera to correct for distortion and obtain intrinsic parameters.
- Calibrate the robot (Still unsure to me what we have to do here??)
- Integrate both calibration
- Develop the code for capturing images from the camera feed. (At the end we have to use to live camera feed)
- Test camera calibration and image acquisition to ensure proper functioning.

Week 2: Contour Detection (18/4 - 24/4)

- Implement Contour detection algorithm
- Test the algorithm

Week 3: Pose Estimation (25/4 - 1/5)

- Develop algorithm for estimating pose of the object based on detected contour
- Implement pose estimation algorithm, including centroid calculation, bounding box estimation, and orientation determination.
- Test pose estimation algorithm using sample images with known object poses.

Week 4: Integration and Testing (8/5)

- Develop code to convert the estimated pose from camera frame to robot frame
- Integrate Everything with ROS
- Test to check the working of the complete project.

Week 5: Documentation (15/5)

Write the project report including the implementation, including code, algorithms, and procedures.

- Make the video of the project working
- Write the presentation and prepare for that.

Object Detection Algorithm:

Since we have to use traditional computer vision algorithms, following techniques can be an option.
1. Feature-based Matching: Detect key-points and descriptors in the image and match them with key-points and descriptors of known part.
2. Shape Matching Algorithm: Compare the shaped of detected contours with predefined templates of parts to identify them.
3. ArUco Detection: Paste the ArUco markers on the objects and detect the markers.
4. Thresholding and Contour Detection: Threshold the image to segment parts from the background and then identify contours to localize parts.

Contour Detection Algorithm

For the objects with well-defined boundaries.
Pre-processing:
- Convert RGB image into Grey-scale image
- Apply Gaussian blurring (To reduce noise) and Thresholding to enhance the contrast between the object and background.
Contour detection:
- Apply canny edge detection algorithm to find edges
- Use Opencv function to find contours